LeVrage PLATFORM BUILD SPEC Client Linking · Client Roster · LO Login & Auth April 2026 · v1.0 · Confidential

Purpose

This spec defines the three-phase build that connects LeVrage's existing tools (Decision Engine, Dispute Letter Generator, Cash Bridge, PDF Parser) into a unified platform where each client has a persistent profile, every tool loads the right data automatically, and the LO never has to re-enter information between sessions.

Prerequisite reads: LeVrage_app.html · LeVrage_PDFParser.html · LeVrage_Simulator.html · LeVrage_DisputeLetters.html · LeVrage_CashBridge.html

| Phase 1 | Client Name Linking (Quick Win) | ~30 minutes |
| --- | --- | --- |

## What It Solves

Right now the PDF Parser exports accounts to localStorage with no label. The Decision Engine picks up raw account data but has no idea whose file it is. If an LO switches clients, there's no way to tell which data is loaded. This fix closes that gap.

## Changes Required

| File | What Changes | Impact |
| --- | --- | --- |
| PDFParser.html | Add "Client Name" text field above the upload zone. On export, write clientName + pullDate + reportId alongside accounts. | Low |
| LeVrage_app.html | On Screen 1 load, check localStorage for levrage_import. If found, display client name banner and auto-fill income/minimums if available. | Low |
| All tools | Read clientName from localStorage and show "Client: [Name] · Pulled: [Date]" in the header of each tool. | Low |

## localStorage Schema After Phase 1

// Written by PDFParser.html on "Send to Engine" localStorage.setItem("levrage_import", JSON.stringify({ clientName: "Nick Gegovic", // NEW - typed by LO clientPhone: "555-000-0000", // NEW - optional pullDate: "2026-03-30", reportId: "RKT-2026-XXXX", accounts: [ ...revolving accounts ], borrowers: [ ...score objects ], negativeCount: 17, }));

## What the LO Sees

- Opens PDF Parser, types client name, uploads PDF

- Hits "Send to Engine" — data saves to localStorage

- Opens Decision Engine — green banner reads "Loaded: Nick Gegovic · Report 2026-03-30"

- Opens Simulator, Dispute Letters, Cash Bridge — same banner appears in each tool

- No re-entry needed across the session

| Phase 2 | Client Roster (Persistent Multi-Client) | 1–2 sessions |
| --- | --- | --- |

## What It Solves

Phase 1 only holds one client at a time in localStorage. Closing the tab or switching devices loses everything. Phase 2 builds a lightweight client list so the LO can manage multiple files, switch between clients, and resume where they left off.

Phase 2A uses localStorage only (no backend, no login). Phase 2B migrates to Supabase when you're ready for multi-device access.

## Phase 2A — localStorage Roster (No Backend)

Add a client roster screen to the PDF Parser or as a standalone LeVrage_Clients.html page. Each client record is stored as an entry in a JSON array in localStorage.

Client Record Schema

{ id: "uuid-v4-string", name: "Nick Gegovic", phone: "555-000-0000", // optional goal: "FHA Purchase", // from dropdown createdAt: "2026-03-30", lastActive: "2026-04-10", report: { pullDate: "2026-03-30", reportId: "RKT-2026-XXXX", accounts: [...], borrowers: [...], negativeCount: 17, }, notes: "Fancie co-borrower. Collections priority.", }

Roster Screen Features

- Client list: name, goal, last active, middle score

- "New Client" button → name + phone + goal form

- "Upload Report" per client → runs PDFParser, saves to that client's record

- "Open in Engine" per client → writes to localStorage and opens LeVrage_app.html

- "Open Simulator" / "Open Dispute Letters" / "Open Cash Bridge" per client

- Delete client (with confirmation prompt)

## Phase 2B — Supabase Migration

When the LO needs multi-device access or you want to expand to a team, move the roster from localStorage to Supabase. The schema is identical — only the read/write calls change.

Supabase Tables

| Column | Type | Description |
| --- | --- | --- |
| id | uuid | Primary key, auto-generated |
| lo_id | uuid | Foreign key to auth.users (the LO who owns this client) |
| name | text | Client full name |
| phone | text | Optional phone number |
| goal | text | e.g. FHA Purchase, Conventional Refi, Auto, Score Only |
| created_at | timestamp | Auto-set by Supabase |
| last_active | timestamp | Updated whenever LO opens this client |
| notes | text | LO-written free text notes |
| report_data | jsonb | Full parsed report JSON (same schema as localStorage) |
| report_pull_date | date | Parsed from PDF, stored separately for sorting/filtering |

Row-Level Security Policy (Supabase RLS)

-- LOs can only see their own clients CREATE POLICY "lo_own_clients" ON clients FOR ALL USING (auth.uid() = lo_id); -- Enable RLS on the table ALTER TABLE clients ENABLE ROW LEVEL SECURITY;

JavaScript Read / Write Pattern

// READ - load a client const { data, error } = await supabase .from("clients") .select("*") .eq("id", clientId) .single(); // WRITE - save parsed report to client await supabase .from("clients") .update({ report_data: parsedData, last_active: new Date() }) .eq("id", clientId); // LIST - get all clients for this LO const { data } = await supabase .from("clients") .select("id, name, goal, last_active, report_pull_date") .order("last_active", { ascending: false });

| Phase 3 | LO Login & Auth (Supabase Auth) | 1 session |
| --- | --- | --- |

## What It Solves

Without auth, anyone who finds the URL can see all clients. Auth gates access to a specific LO's roster and enforces row-level security so no LO ever sees another LO's data.

Supabase Auth is already part of the stack. This phase adds a login screen and session management.

## Auth Flow

- LO visits LeVrage_login.html

- Enters email + password (or magic link for passwordless)

- Supabase validates → returns session token

- Token stored in localStorage automatically by Supabase JS client

- All subsequent Supabase calls are authenticated — RLS enforces data isolation

- LeVrage_Clients.html checks for session on load; if none, redirects to login

## Files Required

| File | What Changes | Impact |
| --- | --- | --- |
| LeVrage_login.html | Email/password form. Calls supabase.auth.signInWithPassword(). On success, redirects to Clients page. | New file |
| LeVrage_clients.html | Session guard at top: if no session, redirect to login. Full client roster UI. | New file |
| All tools | Add session guard. Pass client ID via URL param (?clientId=uuid). Load from Supabase instead of localStorage. | Edit existing |
| LeVrage_PDFParser.html | After parse, save to Supabase client record instead of localStorage. | Edit existing |

## Supabase Auth Code Pattern

// Install Supabase JS client (CDN, no npm needed) // <script src="https://cdn.jsdelivr.net/npm/@supabase/supabase-js@2"></script> const { createClient } = supabase; const sb = createClient(SUPABASE_URL, SUPABASE_ANON_KEY); // Login const { data, error } = await sb.auth.signInWithPassword({ email: "lo@westcapital.com", password: "...", }); // Session guard (add to top of every protected page) const { data: { session } } = await sb.auth.getSession(); if (!session) window.location.href = "LeVrage_login.html"; // Sign out await sb.auth.signOut();

## URL Parameter Pattern (Client Context)

Instead of relying on localStorage to pass the active client between tools, Phase 3 uses URL parameters. This makes it safe to have multiple tabs open simultaneously for different clients.

// Open a tool for a specific client window.open(`LeVrage_app.html?clientId=${client.id}`, "_blank"); // In the tool, read the client on load const params = new URLSearchParams(window.location.search); const clientId = params.get("clientId"); const { data: client } = await sb .from("clients") .select("*") .eq("id", clientId) .single(); // Populate tool with client.report_data

# Build Order & Decision Points

| Step | Phase | Deliverable | Decision Gate |
| --- | --- | --- | --- |
| 1 | Phase 1 | Client name field in Parser + banner in all tools | Ship immediately |
| 2 | Phase 2A | localStorage client roster (LeVrage_clients.html) | When you start meeting with real clients |
| 3 | Phase 2B | Supabase migration (clients table + RLS) | When you need multi-device or want to show team |
| 4 | Phase 3 | LO login + session guard + URL param client context | When you add a second LO or go external |

# Environment Variables (Supabase)

These values come from your Supabase project dashboard under Settings → API. Store them in a config.js file that is .gitignored, or as Vercel environment variables for the deployed build.

// config.js (never commit this file) const SUPABASE_URL = "https://yourproject.supabase.co"; const SUPABASE_ANON_KEY = "eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9..."; // Load in HTML before other scripts // <script src="config.js"></script> // <script src="https://cdn.jsdelivr.net/npm/@supabase/supabase-js@2"></script>

# Out of Scope for This Build

- Tri-merge API integration (FactualData / MeridianLink)  Requires vendor agreement. Use PDF upload model until then.

- Multi-LO team management / admin panel  Phase 4 — design separately when West Capital expands use.

- OCR for scanned credit report PDFs  Parser requires text-layer PDFs. Scanned = separate tool (Tesseract / AWS Textract).

- Payment / billing layer  Not applicable until external licensing.

- Mobile app  Current tools are mobile-responsive HTML. Native app is a future milestone.

Key Decisions Before Starting Phase 2B+ - Do you want magic link (passwordless) or email+password login for LOs? - Should co-borrower scores be stored as separate borrower records or embedded in the client JSON? - Do you want report history (multiple pulls per client) or just the most recent pull? - Vercel or self-hosted? (Vercel is already in the tool stack and has Supabase integration built in)

LeVrage Platform Build Spec  ·  v1.0  ·  Prepared April 2026  ·  Nick Gegovic  ·  Confidential